# TEST PLAN DOCUMENT - Tricentis Demo Web Shop

# 1. Document Information

| Field | Details |
| --- | --- |
| Project Name | Tricentis Demo Web Shop Testing |
| Application Name | Demo Web Shop |
| Document Name | Test Plan |
| Document ID | TP-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | QA Team |
| Reviewed By | QA Lead |
| Approved By | Product Owner |
| Document Status | Draft |

# 2. Document Revision History

Version 1.0 - Initial Version

# 4. Scope of Testing

| Module | Features |
| --- | --- |
| Registration | Registration, field validation, duplicate email validation |
| Login | Login, Logout, Remember Me, Forgot Password |
| Product Catalog | Categories, sorting, filtering, product details |
| Product Reviews | Create and view reviews |
| Wishlist | Add/remove/share wishlist |
| Compare Products | Add/remove comparison items |
| Shopping Cart | Add, update quantity, remove items |
| Checkout | Billing, shipping, payment, order confirmation |
| Account | Profile update, change password, order history |
| Communication | Newsletter and Contact Us |

Out of Scope: Third-party payment provider internal processing, infrastructure monitoring, disaster recovery, production data validation.

# 3. Project Overview

The Demo Web Shop is an e-commerce application containing registration, authentication, product catalog, reviews, wishlist, cart, checkout, order processing and account management features.

# 4. Scope of Testing

| Module | Features |
| --- | --- |
| Registration | Registration, field validation, duplicate email validation |
| Login | Login, Logout, Remember Me, Forgot Password |
| Product Catalog | Categories, sorting, filtering, product details |
| Product Reviews | Create and view reviews |
| Wishlist | Add/remove/share wishlist |
| Compare Products | Add/remove comparison items |
| Shopping Cart | Add, update quantity, remove items |
| Checkout | Billing, shipping, payment, order confirmation |
| Account | Profile update, change password, order history |
| Communication | Newsletter and Contact Us |

Out of Scope: Third-party payment provider internal processing, infrastructure monitoring, disaster recovery, production data validation.

# 3.2 Business Objective

Validate end-to-end online shopping workflows and ensure reliable customer experience.

# 4. Scope of Testing

| Module | Features |
| --- | --- |
| Registration | Registration, field validation, duplicate email validation |
| Login | Login, Logout, Remember Me, Forgot Password |
| Product Catalog | Categories, sorting, filtering, product details |
| Product Reviews | Create and view reviews |
| Wishlist | Add/remove/share wishlist |
| Compare Products | Add/remove comparison items |
| Shopping Cart | Add, update quantity, remove items |
| Checkout | Billing, shipping, payment, order confirmation |
| Account | Profile update, change password, order history |
| Communication | Newsletter and Contact Us |

Out of Scope: Third-party payment provider internal processing, infrastructure monitoring, disaster recovery, production data validation.

# 3.3 Application Overview

Modules: Registration, Login, Forgot Password, Search, Categories, Product Details, Reviews, Compare Products, Wishlist, Shopping Cart, Checkout, Billing, Shipping, Payment, Newsletter, Contact Us, My Account, Order History.

# 4. Scope of Testing

| Module | Features |
| --- | --- |
| Registration | Registration, field validation, duplicate email validation |
| Login | Login, Logout, Remember Me, Forgot Password |
| Product Catalog | Categories, sorting, filtering, product details |
| Product Reviews | Create and view reviews |
| Wishlist | Add/remove/share wishlist |
| Compare Products | Add/remove comparison items |
| Shopping Cart | Add, update quantity, remove items |
| Checkout | Billing, shipping, payment, order confirmation |
| Account | Profile update, change password, order history |
| Communication | Newsletter and Contact Us |

Out of Scope: Third-party payment provider internal processing, infrastructure monitoring, disaster recovery, production data validation.

# 3.4 Testing Objective

Validate functionality, integrations, security, usability, compatibility and regression stability.

# 4. Scope of Testing

| Module | Features |
| --- | --- |
| Registration | Registration, field validation, duplicate email validation |
| Login | Login, Logout, Remember Me, Forgot Password |
| Product Catalog | Categories, sorting, filtering, product details |
| Product Reviews | Create and view reviews |
| Wishlist | Add/remove/share wishlist |
| Compare Products | Add/remove comparison items |
| Shopping Cart | Add, update quantity, remove items |
| Checkout | Billing, shipping, payment, order confirmation |
| Account | Profile update, change password, order history |
| Communication | Newsletter and Contact Us |

Out of Scope: Third-party payment provider internal processing, infrastructure monitoring, disaster recovery, production data validation.

5. Test Items: Web Application, Responsive Web UI, Backend APIs, Database.

6. Testing Types: Smoke, Sanity, System, Integration, Regression, End-to-End, UAT, Security, Compatibility, Responsive, Accessibility, Negative and Exploratory testing.

7. Test Strategy: Risk-based testing. Priority flows include Registration, Login, Product Search, Cart and Checkout. Automation using Selenium/Playwright for smoke and regression. API validation using Postman. Database validation for user, cart and order records.

8. Test Environment: URL https://demowebshop.tricentis.com/ ; Browsers Chrome, Edge, Firefox, Safari; OS Windows/macOS; Mobile Android/iOS.

9. Test Data Requirements: Valid users, invalid users, boundary values, security datasets (XSS/SQL Injection), product data, address and payment test data.

10. Test Case Management: Azure DevOps/Jira, RTM required, peer review required.

11. Requirements Traceability: REQ_LOGIN->TC_LOGIN_001, REQ_SEARCH->TC_SEARCH_001, REQ_CART->TC_CART_001, REQ_CHECKOUT->TC_CHECKOUT_001.

12. Entry Criteria: Approved requirements, deployed build, test environment available, reviewed test cases.

13. Exit Criteria: All critical tests executed, no open blocker defects, regression complete, sign-off received.

14. Suspension Criteria: Environment unavailable, blocker defects, unstable build.

15. Resumption Criteria: Stable build available and blockers resolved.

16. Defect Management: New->Assigned->Open->Fixed->Retest->Verified->Closed. Severity: Critical/High/Medium/Low. Priority: P1-P4.

17. Defect Report Template: Defect ID, Module, Severity, Priority, Steps, Expected Result, Actual Result, Status.

18. Roles and Responsibilities: Test Manager, QA Lead, QA Engineer, Automation Engineer, Developer, BA, Product Owner, DevOps.

19. Tools: Jira/Azure DevOps, Selenium, Playwright, Cypress, Postman, SQL tools.

Release Scope: Included features are all customer-facing workflows from registration through order placement and account management.

Resource Estimation: 1 QA Lead, 2 Manual Testers, 1 Automation Engineer, 2 Developers, 1 BA. Effort: 3 weeks.

Deliverables: Test Plan, Test Scenarios, Test Cases, RTM, Test Data, Defect Reports, Execution Reports, Test Summary Report.

Timeline: Planning 2 days, Design 4 days, Execution 8 days, Regression 3 days, Reporting 1 day.

Review and Approval: QA Lead, Product Owner and Stakeholders sign-off before execution.

Risks and Mitigation: Environment downtime (backup environment), requirement changes (change control), delayed fixes (daily triage), browser issues (cross-browser testing), inadequate test data (pre-created datasets).